|  |  |  |
| --- | --- | --- |
| **Team Number:** [**SE25-PT**](https://ivle.nus.edu.sg/v1/File/Student/default.aspx?CourseID=cca03c5b-a48d-4860-9be0-12e9e7de8c02&workbinid=1fff08f0-ff91-4636-988e-3b6d7a17fb01&FolderID=b0358d1f-1192-4bb0-abfa-d3c1edc0fd96)**7** | **Date:04/February/2019** | |
| **Summary of work done since last report:**  **Completed**  Coding  Revised UCMS and HLD  **In progress**  Revising RM and DM | | |
| **Deliverables Started since last report:** | **Deliverables Complete since last report:** | |
| **Effort Expended** | | |
| **Name of each Team Member** | **Hours** | **Brief Summary of Work** |
| Balasubramanian Narasimhan | Xx | * ... * … * ... |
| Kaung Myat Bo | 45 | * Revising RM * Revising DM * Fixing bugs * Meeting with client |
| Gao Zhiyu | 40 | * Fix some bugs * Deployment * Meeting with customer * Integration Testing |
| Nay Lin Aung | 84 | * Editing test specifications and test cases * Preparation and creation of user manual * Regression Testing * Document reviews and maintenance of repository |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Summary of Work** | Bala Narasimhan | Kaung Myat Bo | Gao Zhiyu | Nay Lin Aung |
| Bug fixing |  | 21 | 15 |  |
| RM and DM |  | 23 |  |  |
| Meeting with client |  | 1 | 1 |  |
| JavaMailPoC |  |  |  |  |
| Forget Password Development with OTP |  |  |  |  |
| Unit Test / Integration Testing / Support ((IT a bit)) |  |  |  |  |
| Graph backend Feature Development |  |  |  |  |
| Graph backend Feature Development Testing/Integration Testing (IT a bit) /Support |  |  |  |  |
| Historical Data ES query preparation |  |  |  |  |
| Deployment |  |  |  |  |
| Development Sync up |  |  |  |  |
| Testing |  |  | 15 |  |
| Production environment care and deployment |  |  | 9 |  |
| Preparation and creation of user manual |  |  |  | 30 |
| Editing test specifications and test cases |  |  |  | 20 |
| Regression Testing |  |  |  | 16 |
| Document reviews and maintenance of repository |  |  |  | 10 |
| Automation Integration Testing Set up |  |  |  |  |
| DB maintenance / Testing Data Preparation / Support |  |  |  | 8 |

|  |
| --- |
| **Problems Encountered *(highlight any assistance you might need from your ISS advisor or other staff)*:**  Requirements have been modified - mostly related to design but affecting , required considerable re-work on the documents closed during second stage  Treza has taken break; Though we started as a six member team, we are now left with four members |
| **Plans for the Next Month:**  Preparation towards upcoming final audit (deliverables, documentation)  Complete all of the deliverables (for final presentation)  Circulate the documents for final review |