|  |  |  |
| --- | --- | --- |
| **Team Number:** [**SE25-PT**](https://ivle.nus.edu.sg/v1/File/Student/default.aspx?CourseID=cca03c5b-a48d-4860-9be0-12e9e7de8c02&workbinid=1fff08f0-ff91-4636-988e-3b6d7a17fb01&FolderID=b0358d1f-1192-4bb0-abfa-d3c1edc0fd96)**7** | **Date:07/January/2019** | |
| **Summary of work done since last report:**  **Completed**  Technical URS finalization  Project Management Plan finalization  Risk Register update(s)  Coding & Unit Testing  Test Management & Test Plans  **In progress**  Design model report  Coding  Revising UCMS and HLD  Revise Project Plan | | |
| **Deliverables Started since last report:**  Development  Testing | **Deliverables Complete since last report:**  Technical URS finalization  Project Management Plan finalization  Risk Register update(s)  Test Management Plan  Test Plan documents  Infra configuration finalization  Coding  Unit Testing | |
| **Effort Expended** | | |
| **Name of each Team Member** | **Hours** | **Brief Summary of Work** |
| Balasubramanian Narasimhan | 80 | * URS Revised * Project Management Plan Updates * Revised Project Plan * Team Co-ordination * Re-planning & Delivery Management |
| Kaung Myat Bo | 59 | * Revising UCMS and HLD * Design model reports * Coding * Meeting with clients |
| Gao Zhiyu | 68 | * Development * Testing (Unit Testing) * Bug Fix (Re-test) |
| Nay Lin Aung | 50 | * Preparation of System Test Plan and review... * Preparation of Functional and System Test Cases… * Functional tests on the web app * Team Meeting * Review of documents and maintenance for quality related documents |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Summary of Work** | Bala Narasimhan | Kaung Myat Bo | Gao Zhiyu | Nay Lin Aung |
| Revising UCMS and HLD |  | 10 |  |  |
| Coding |  | 15 |  |  |
| Design model report |  | 30 |  |  |
| Meeting with client |  | 4 |  |  |
| JavaMailPoC |  |  | 6 |  |
| Forget Password Development with OTP |  |  | 12 |  |
| Unit Test / Integration Testing / Support ((IT a bit)) |  |  | 4 |  |
| Graph backend Feature Development |  |  | 12 |  |
| Graph backend Feature Development Testing/Integration Testing (IT a bit) /Support |  |  | 4 |  |
| Historical Data ES query preparation |  |  | 8 |  |
| Deployment |  |  | 4 |  |
| Development Sync up |  |  | 2 |  |
| Regression Testing |  |  | 4 |  |
| Automation Integration Testing Set up |  |  | 8 |  |
| DB maintenance / Testing Data Preparation / Support |  |  | 4 |  |

|  |
| --- |
| **Problems Encountered *(highlight any assistance you might need from your ISS advisor or other staff)*:**  Requirements have been modified - mostly related to design but affecting , required considerable re-work on the documents closed during second stage  Treza has taken break; Though we started as a six member team, we are now left with four members |
| **Plans for the Next Month:**  Preparation towards upcoming final audit (deliverables, documentation)  Complete all of the deliverables (for final presentation)  Circulate the documents for final review |