|  |  |  |  |
| --- | --- | --- | --- |
| **Team Number:** [**SE25-PT**](https://ivle.nus.edu.sg/v1/File/Student/default.aspx?CourseID=cca03c5b-a48d-4860-9be0-12e9e7de8c02&workbinid=1fff08f0-ff91-4636-988e-3b6d7a17fb01&FolderID=b0358d1f-1192-4bb0-abfa-d3c1edc0fd96)**7** | **Date:04/December/2018** | | |
| **Summary of work done since last report:**  **Completed**   * Revise Technical URS * Revise Project Management Plan * Risk Register update(s) * Revise Test Management & Test Plans   **In progress**   * Design model report preparation * Coding & Unit Testing * Revising UCMS and HLD * Revise Project Plan * Delivey Management | | | |
| **Deliverables Started since last report:**   * Design model report * Coding & Unit Testing * Revising UCMS and HLD * Revise Project Plan | | | **Deliverables Complete since last report:**   * Revise Technical URS * Revise Project Management Plan * Risk Register update(s) * Revise Test Management Plan * Revise Test Plans |
| **Effort Expended** | | | |
| **Name of each Team Member** | **Hours** | **Brief Summary of Work** | |
| Balasubramanian Narasimhan | 80 | * Revise Technical URS * Project Management Plan Updates * Revise Project Plan * Team Co-ordination * Re-planning & Delivery Management | |
| Kaung Myat Bo | 60 | * Design modelling report * Development | |
| Gao Zhiyu | 34 | * ES setup * ES query * Development | |
| Nay Lin Aung | 50 | * Implementation of System Test Plan * Preparation of Test Cases document * Review document maintenance | |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Summary of Work** | Kaung Myat Bo | Gao Zhiyu | Treza Bawm Win | Nay Lin Aung | Bala subramanian Narasimhan |
| **Deisgn modelling report** | 35 |  |  |  |  |
| **Coding** | 25 |  |  |  |  |
| Testing/Refactor/Bug  Fixing |  | 6 |  |  |  |
| Graph Reference  Design |  | 8 |  |  |  |
| Graph Reference BE  Coding |  | 6 |  |  |  |
| Graph Reference BE  Testing / IT (a bit) |  | 6 |  |  |  |
| Requirement Analysis |  | 4 |  |  |  |
| Team meeting |  | 4 |  |  |  |
| Preparation of System Test Plan |  |  |  | 20 |  |
| Preparation of Test Cases document |  |  |  | 20 |  |
| Review document maintenance |  |  |  | 10 |  |

|  |
| --- |
| **Problems Encountered *(highlight any assistance you might need from your ISS advisor or other staff)*:**  Since the last audit and presentation we are discussing with the project spnsor on the way data handling is to designed and accommodated in the application. Though they are design related aspects, they do have a significant impact on the Technical Requirements. Requires considerable re-work on the documents closed during second stage. The details are being discussed with the sponsor and relevant stakeholders. Expected to finalise the requirements latest by 2nd week of December  Treza has also taken break; Though we started as a six member team, we are now left with four members |
| **Plans for the Next Month:**  Technical URS finalization  Project Management Plan finalization  Risk Register update(s)  Coding & Unit Testing  Test Management & Test Plans  Design model report preparation  Revising UCMS and HLD  Revise Project Plan |