## Slide 1: Real-time Analytical Monitoring Application
ISS – SERIS – RAM Application
SE-25 Part-time / Team 07
Balasubramanian Narasimhan
Kaung Myat Bo
Gao Zhiyu
Nay Lin Aung
Project Presentation / Iteration 2
Project Guide – Heng Boon Kui

## Slide 2: Team Members (6...5...4)
Project Guide – Heng Boon Kui
Balaubramanian Narasimhan (Bala)
Kaung Myat Bo (KM)
Gao Zhiyu (William)
Nay Lin Aung (Nay)
Treza Bawm Win (Withdrawn)
Vincent Agnes Evangelin (Withdrawn)
SE 25 Part-Time / Team 07

## Slide 3: Agenda
Brief overview & Recap
Use Case Model (global View)
Incr-2 dev strategy & Software Architecture
Transition Strategy (with one Use Case)
Technical Issues / Problems
Demo.
Testing Strategy
Project Progress, Risks & Challenges
Q & A

## Slide 4: Project Sponsor
Singapore’s national institute for applied solar energy research
  Is dedicated to research, development, testing and consulting on solar energy technologies and their integration into power systems and buildings
  is globally active but focuses on technologies and services for tropical regions, in particular for Singapore and South-East Asia
  is jointly sponsored by Singapore’s National Research Foundation (NRF) - via the Singapore EDB, and NUS
Campus located at NUS
National Solar Repo. of SG

## Slide 5: Project Objectives
Real-time Analytical Monitoring Application
  Cloud Platform: An integrated cloud platform to support and meet the application's requirements
  Web portal: A web portal for users to access the application components
  Data Engineering & Visualization: A cloud based application that can record, transform and report the data sent from PV systems
To develop a cloud based platform for integrating and managing real-time analytical monitoring of PV systems performance

## Slide 6: Requirements Overview
A Web portal – A web portal for users to access the application components
  User Management
  Device & Station configurations
  Report configuration
Central Data Engineering – A cloud based application that can record, transform and report the data sent from PV systems.
  Data Capture – Cloud based components that captures and records the incoming data sent from sensors
  Data Visualization – Cloud based visualization component that performs back-end calculations and make it available for front-end visualization

## Slide 7
Use Case Model

## Slide 8
Use Case Model

## Slide 9: Project Methodology – RUP and Iterative Dev.
RUP – Rational Unified Process
  A well defined SE Process; Static dim(organized into workflows, activities, process disciplines, artefacts and roles) & Dynamic dim(Time)
RUP and Iterative Development
  Planning & Feasibility
  Increment 1 & 2

## Slide 10: Deliverables and Increments
Planning & Feasibility Phase | Increment 1 Development Phase | Increment 2 Development Phase
Project Plan Quality Plan User Requirements Specification (URS) Use Case Model Survey (UCMS) Prototyping Study Report High-Level Design Spec | Requirements Model Report High-Level Design Spec(revised) Design Model Report System Test Documentation Acceptance Test Documentation Project Plan (revised) User Guide | Requirements Model Report (finalized) High-Level Design Spec(finalized) Design Model Report (finalized) System Test Doc (finalized) Acceptance Test Doc (finalized) User Guide (finalized) Final System End of Project Report

## Slide 11: Prototype
Phase – I
  Windows acting as a device (Simulation)
    Sending data to IoT Core
  Subscribe to MQTT topic
    Extract and Display the transmitted msg
  Configure rules in AWS IoT to Trigger lambda fn()
    Invoke a lambda function
  Message Persistence in dynamoDB
    Stores these messages into dynamoDB
Phase – II
  lambda sends message back to IoT core
  IoT core captures the message sent by lambda

## Slide 12: Project Effort Estimation
Use Case Point Estimation | 
Unadjusted Use Case Point (UUCP) | Total Weight (Actors + UseCases) 16 (actors) + 130 (use cases) 146
Use Case Point (UCP) | UUCP x TCF x EF 146 * 1.02 * 0.89 132.54
Effort (man days) | UCP x ISS_Productivity_Factor 132.54 * 17 2,253 man hours; i.e. 282 man days
TCF – Technical Complexity Factors 1.02 EF – Environmental Factors  0.89

## Slide 13: Project Status (Timeline)
13
Phase / Timeline | Jan 2018 | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec 2018 | Jan 2019
Increment 0 |  |  |  | 7 |  |  |  |  |  |  |  |  | 
Increment 1 |  |  |  |  |  |  |  |  |  |  |  |  | 
Increment 2 |  |  |  |  |  |  |  |  |  |  |  |  | 
Initial Planning
Requirements Engineering
Requirements Analysis
Analysis and Design
Dev. (Env. Setup & Coding)
UT
SIT
SAD
Development
SIT
*UAT
@
*Training – Train the trainer # – Training @ – Handover
#
2 - May
29-Aug

## Slide 14: Project Effort

## Slide 15: Project Status (Control, Tracking and Reporting)

## Slide 16
Use Case Model
(Increment-2)

## Slide 17: Architecture & Technologies Used
AWS IoT Landscape
  AWS IoT Core
  AWS Lambda
  AWS S3
  Elastic Service
  mySQL DB
Backend Web-Service API
Front-end web application
Chart Libraries

## Slide 18: High Level Design
Browser / Clients
System Overview

## Slide 19
Web App. Arch.

## Slide 20: Risk Register

## Slide 21: Project Status (Timeline)
21
Phase / Timeline | Jan 2018 | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec 2018 | Jan 2019
Increment 0 |  |  |  | 7 |  |  |  |  |  |  |  |  | 
Increment 1 |  |  |  |  |  |  |  |  |  |  |  |  | 
Increment 2 |  |  |  |  |  |  |  |  |  |  |  |  | 
Initial Planning
Requirements Engineering
Requirements Analysis
Analysis and Design
Dev. (Env. Setup & Coding)
UT
SIT
SAD
Development
SIT
*UAT
@
*Training – Train the trainer # – Training @ – Handover
#
2 - May
29-Aug
27-Jan

## Slide 22: Project Effort

## Slide 23: Project Status (Control, Tracking and Reporting)

## Slide 24: Q & A

## Slide 25
What’s Your Message?
Thank you

## Slide 26: Use Case (cont..)

## Slide 27: Use Case (cont..)

## Slide 28: Use Case (cont..)

## Slide 29: Quality Management Process

## Slide 30: Project Sponsor
Singapore’s national institute for applied solar energy research
  Is dedicated to research, development, testing and consulting on solar energy technologies and their integration into power systems and buildings
  is globally active but focuses on technologies and services for tropical regions, in particular for Singapore and South-East Asia
  is jointly sponsored by Singapore’s National Research Foundation (NRF) - via the Singapore Economic Development Board (EDB), and NUS
Campus located at NUS
  www.seris.nus.edu.sg

## Slide 31: SERIS/NSR PV Systems
Changi
Sentosa
Tuas
National Solar Repository of Singapore
PV System
Solar/Electrical Energy

## Slide 32: RAM Application Overview
Browser Interface
Central Data Engineering
RAM Web Portal
App Users
SERIS Interface(Ext)
Alerts
PV System(s)
IoT Sensors
(Temp, Light, Current, Voltage.,)

## Slide 33: Project Scope – Web portal & SERIS Interface
Web portal
  Browser Interface – Users access the application’s web-portal via a standard browser interface with an active internet connection
  User login and Access control mapping – The system allows authorised user(s) to access the application. After authentication user will have access to main menu. Availability of menu functions depends on user’s level of access.
SERIS Interface
  The interface between the application and SERIS central monitoring system. This interface enables communication and interaction between the proposed application and the SERIS Central Monitoring system

## Slide 34: Project Team Structure
Project Manager
System Architect
Quality Assurance Manager
System Analyst
Software Engineers
Lead Developer
SERIS
Head of Solar System Technology Group (Dr.Zhao Lu)
SERIS
Technical Specialist (Soe Pyae)
Change Manager
Software Testers
ISS
Project Guide (Heng Boon Kui)
SE 25 – PT 07 | 
Responsibility | Name
Project Manager | Kaung Myat Bo
Project Liaison | Kaung Myat Bo
System Architect | Treza Bawm Win
Quality Manager | Nay Lin Aung
Technical Leader | Gao Zhiyu
System Analyst | Vincent Agnes Evangelin
Change Manager | Balasubramanian Narasimhan
Developers/Software Engineers/Testers | Kaung Myat Bo, Nay Lin Aung, Treza Bawm Win, Gao Zhiyu, Vincent Agnes Evangelin, Balasubramanian Narasimhan

## Slide 35: Deliverables and Increments
Planning & Feasibility Phase | Increment 1 Development Phase | Increment 2 Development Phase
Project Plan Quality Plan User Requirements Specification (URS) Use Case Model Survey (UCMS) Prototyping Study Report High-Level Design Spec | Requirements Model Report High-Level Design Spec(revised) Design Model Report System Test Documentation Acceptance Test Documentation Project Plan (revised) User Guide | Requirements Model Report (finalized) High-Level Design Spec(finalized) Design Model Report (finalized) System Test Doc (finalized) Acceptance Test Doc (finalized) User Guide (finalized) Final System End of Project Report

## Slide 36: Technical Deliverables
File Category | File Reference | File Description
Work Files | SE25PT7SERIS/SERIS/TECH/TWORK/KMB SE25PT7SERIS/SERIS/TECH/TWORK/NAYLA SE25PT7SERIS/SERIS/TECH/TWORK/TREZA SE25PT7SERIS/SERIS/TECH/TWORK/GAOZY SE25PT7SERIS/SERIS/TECH/TWORK/BALA SE25PT7SERIS/SERIS/TECH/TEST/UT SE25PT7SERIS/SERIS/TECH/TEST/ST SE25PT7SERIS/SERIS/TECH/TEST/UAT | Kaung’s Workfile Nay’sWorkfile Treza’s Workfile Gao’sWorkfile Bala’sWorkfile Module/Unit Testing Workfile System Testing Workfile Acceptance Testing Workfile
Technical Specifications | SE25PT7SERIS/SERIS/SPEC/REQUIREMENT/URS SE25PT7SERIS/SERIS/SPEC/REQUIREMENT/UIS SE25PT7SERIS/SERIS/TECH/DESIGN/HLD SE25PT7SERIS/SERIS/TECH/USER/API SE25PT7SERIS/SERIS/TECH/DEPLOY/DPC | User Requirement Spec User Interface Spec High Level Design Specification Programmer’s Manual Deployment Document
User Documents | SE25PT7SERIS/SERIS/TECH/USER/UG | User’s Manual
Software Configuration Management | SE25PT7SERIS/SERIS/TECH/LOGS/TC.1 SE25PT7SERIS/SERIS/TECH/LOGS/TC.2 SE25PT7SERIS/SERIS/TECH LOGS/TC.3 SE25PT7SERIS/SERIS/TECH/LOGS/TC.4 | Observation Reports/Error Log Change Record in Change Log Testing & Verification Log Configuration Log of all versions

## Slide 37: Management Deliverables
File Category | File Reference | File Description
Project Communication | SE25PT7SERIS/SERIS/MGMT/MEETING/EC SE25PT7SERIS/SERIS/MGMT/MEETING/ /IC SE25PT7SERIS/SERIS/MGMT/MEETING/AUM SE25PT7SERIS/SERIS/MGMT/PLAN/WIF | External Correspondence Internal Correspondence Audit Minutes Work Instruction Forms
Plans | SE25PT7SERIS/SERIS/MGMT/PLAN/PP SE25PT7SERIS/SERIS/MGMT/QUALITY/MTP SE25PT7SERIS/SERIS/MGMT/QUALITY/UTP SE25PT7SERIS/SERIS/MGMT/QUALITY/STP SE25PT7SERIS/SERIS/MGMT/QUALITY/ATP | Project Plan Master Test Plan Module/Unit Test Plan System Test Plan Acceptance Test Plan
Quality | SE25PT7SERIS/SERIS//MGMT/QUALITY/QP SE25PT7SERIS/SERIS/MGMT/QUALITY/PFP SE25PT7SERIS/SERIS/MGMT/QUALITY/CP | Quality Assurance Plan Project Procedures Configuration Procedures
Reporting and Progress Control | SE25PT7SERIS/SERIS/MGMT/PLAN/TR SE25PT7SERIS/SERIS/MGMT/PLAN/PR | Time Reports Progress Reports